## Slide 1
LEVEL 3 IT
The RAD Model
Rapid Application Development: what it is, how it works and when to use it
Alexandru Ioan
Student ID 25002954
Build a prototype
Users try it and give feedback
Improve it
Repeat until users are happy
Notes: Hi everyone. Today I'm going to talk about the RAD model, which stands for Rapid Application Development. It's one of the ways software can be developed. The picture on the right shows the main idea: build something quickly, let the users try it, improve it, and keep repeating until the users are happy.

## Slide 2
CONTENTS
What I'll cover
In this presentation I'll explain what the RAD model is, how it works, and when it is (and isn't) a good idea to use it.
01
Introduction to RAD
02
Stages of the RAD model
03
Each stage explained
04
Key features
05
Advantages
06
Disadvantages
07
When to use RAD
08
Example: a school library system
09
Conclusion
10
References
Alexandru Ioan
Notes: This is what I'm going to cover. I'll start with the basics of what RAD is and why it was created, then go through the four stages one by one. After that I'll look at the features, advantages and disadvantages, when RAD should be used, and finally I'll use a school library system as an example to show how RAD could work in real life.

## Slide 3
1
INTRODUCTION TO RAD
So, what is RAD?
R
Rapid
done quickly, in short cycles
A
Application
a piece of software, like an app or a system
D
Development
designing, building and testing it
RAD stands for Rapid Application Development.
It's a way of making software where the team builds working versions (prototypes) early, instead of planning every detail first.
Users try each version and give feedback, so the system gets better step by step.
James Martin made RAD popular with his 1991 book, Rapid Application Development (Martin, 1991).
In simple words: build a bit, show it to users, improve it, repeat.
Sources: Martin (1991); TechTarget (no date)
Alexandru Ioan
Notes: RAD stands for Rapid Application Development. The rapid part means it's done quickly, application means a piece of software, and development is the process of designing, building and testing it. From what I've read, the big difference from older methods is that you don't spend ages planning everything before you start. The team builds something quickly, shows it to the users and improves it based on what they say. The idea was made popular by James Martin in 1991.

## Slide 4
1
INTRODUCTION TO RAD
Why was RAD created?
Older methods, like the waterfall model, go through each step in order: plan everything first, then design, build and test.
The problem is that users often don't see the system until the end. By then it might already be out of date, or not work well for them (TechTarget, no date).
RAD's main purpose is to get a working system to users quickly, and make sure it actually does what they need.
This means users see the system early and often, so changes can be made along the way.
Waterfall
Users only see the system at the end
Plan
Design
Build
Test
Users see it
RAD
Users see it early and often
Plan
Launch
Each loop: build a version, users test it, improve it
Sources: TechTarget (no date); IBM (no date)
Alexandru Ioan
Notes: RAD was created because older methods like waterfall could be really slow. In waterfall you do each step in order, so the users only see the finished system at the very end, and sometimes it isn't what they wanted anymore. The main purpose of RAD is to get a working system to the users quickly. As you can see in the diagram, users see a version of the system in every loop, so problems get fixed early.

## Slide 5
2
STAGES OF THE RAD MODEL
The 4 stages of RAD
1
Requirements Planning
Agree what the system must do
2
User Design
Build and test prototypes with users
3
Construction
Turn the prototypes into the real system
4
Cutover
Test, train users and go live
Users give feedback, changes are made, repeat
Bigger changes? The team can go back to an earlier stage
RAD is iterative. This means stages can be repeated. User Design and Construction usually go round in a loop until the users are happy, and the team can go back a stage whenever changes are needed.
Sources: Martin (1991); IBM (no date); Lucidchart (no date)
Alexandru Ioan
Notes: These are the four stages in the order they happen. Requirements Planning comes first, then User Design, then Construction, and finally Cutover. The orange arrow is the important part: User Design and Construction go round in a loop, because the users keep giving feedback and the developers keep improving the system. The dashed arrow shows that if something big changes, the team can go back to an earlier stage, even back to planning.

## Slide 6
3
EACH STAGE EXPLAINED
Stage 1: Requirements Planning
1
Planning
2
Design
3
Construction
4
Cutover
What happens
Users and developers meet in a workshop to agree what's needed
They pick the key features and agree a budget and deadline
They don't plan every detail, just enough to get started
Who is involved
Users (the people who will use the system)
The client or managers
The project manager, developers and analysts
What is produced
A list of the main requirements
The scope: what's in and what's out
A rough timescale and budget
For example: a local gym wants a class booking app. The manager and a few members meet the developers and agree the must-haves: booking a class, seeing how many spaces are left and cancelling a booking.
Sources: IBM (no date); Lucidchart (no date); TechTarget (no date)
Alexandru Ioan
Notes: The first stage is Requirements Planning. This is basically a meeting, or a few workshops, where the users, the client and the developers agree what the system needs to do. The key thing is that they don't try to write down every tiny detail like in waterfall, just the main features, the budget and the deadline. The example I'm using for these four slides is a class booking app for a gym.

## Slide 7
3
EACH STAGE EXPLAINED
Stage 2: User Design
1
Planning
2
Design
3
Construction
4
Cutover
What happens
Developers quickly build prototypes (early versions of the screens)
Users try them out and say what works and what doesn't
The design is changed and tested again until users are happy
Who is involved
Users, who test the prototypes and give feedback
Developers and designers
Sometimes the client or managers
What is produced
Prototypes of the main screens and features
A design the users have agreed on
A list of changes and ideas from users
For example: members try a prototype of the booking screen on their phones. They say the timetable is hard to read, so the developers change it to a simple list of today's classes and test it again.
Sources: IBM (no date); Sommerville (2016)
Alexandru Ioan
Notes: In the User Design stage, the developers make prototypes. A prototype is an early version of the system that users can actually see and try. The users give feedback, the developers change it, and this repeats until the users are happy. In my example, the gym members found the timetable hard to read on a phone, so it was changed to a simple list.

## Slide 8
3
EACH STAGE EXPLAINED
Stage 3: Construction
1
Planning
2
Design
3
Construction
4
Cutover
What happens
Developers turn the prototypes into the real, working system
They build the database and write the code, reusing code to save time
Users test parts as they're built, so changes can still be made
Who is involved
Developers (programmers) and testers
Users, who keep giving feedback
The project manager, who keeps an eye on time and budget
What is produced
The working system, built and tested in parts
Fixes and changes based on user feedback
A system that's ready for final testing
For example: the developers build the real booking system with a database of classes and members. Members test booking a spin class, find a bug that allows double bookings, and it gets fixed straight away.
Sources: IBM (no date); Lucidchart (no date); TechTarget (no date)
Alexandru Ioan
Notes: Construction is where the real system gets built. The developers use the prototypes from the last stage as a starting point, so they already know what the users want, and they reuse code where they can to save time. Users are still involved here: they test parts as they're finished, so problems like the double booking bug in my example get fixed quickly instead of at the end.

## Slide 9
3
EACH STAGE EXPLAINED
Stage 4: Cutover
1
Planning
2
Design
3
Construction
4
Cutover
What happens
Final testing to check everything works properly
Data is moved from the old system into the new one
Users are trained, then the new system goes live
Who is involved
Developers and IT support staff
Staff and users who need training
Managers, who agree it's ready to launch
What is produced
The finished system, live and being used
Trained users and simple user guides
The old data, now in the new system
For example: the gym copies its member list from old spreadsheets into the new app, shows the reception staff how to use it, and then launches the app to all its members.
Sources: IBM (no date); Lucidchart (no date)
Alexandru Ioan
Notes: Cutover is the final stage, where the system is launched. Cutover basically means switching over from the old way of doing things to the new system. This includes final testing, moving the old data across and training the people who will use it. In my example, the gym moves its member list from spreadsheets into the app before launching it.

## Slide 10
4
KEY FEATURES
Key features of RAD
Fast development
The aim is to deliver a working system quickly, using fixed deadlines (timeboxes).
User involvement
Users are part of the team from start to finish, not just at the beginning.
Prototyping
Early versions are built so users can try the system, not just read about it.
Continuous feedback
Users give feedback all the way through, so problems are spotted early.
Flexibility
Requirements can change during the project. Changes are expected, not a problem.
Iterative development
The system is built in cycles: build, test, improve, then repeat.
Teamwork
Developers and users work closely as one team and talk to each other a lot.
In short
Build something quickly, show it to users and improve it together.
Sources: Beynon-Davies et al. (1999); Lucidchart (no date); TechTarget (no date)
Alexandru Ioan
Notes: These are the main features of RAD. The ones I think are most important are user involvement and prototyping, because they're what make RAD different from waterfall. Timeboxing means the team has a fixed deadline for each piece of work, which stops things from dragging on. Everything else, like feedback, flexibility and teamwork, comes from the fact that users and developers work together the whole time.

## Slide 11
5
ADVANTAGES
Advantages of RAD
Faster development
WHY IT'S USEFUL
Working versions are ready early. This means the business can start using the system, and getting the benefits, sooner.
More user involvement
WHY IT'S USEFUL
Users help to design the system, so it's more likely to do what they actually need. They're also more likely to be happy using it.
Easier to make changes
WHY IT'S USEFUL
The system is built in small cycles, so changes can be made along the way instead of waiting until the end, when they're harder to make.
Problems are found earlier
WHY IT'S USEFUL
Users test prototypes from the start, so mistakes and misunderstandings are caught before lots of time and money is wasted.
Sources: IBM (no date); Lucidchart (no date)
Alexandru Ioan
Notes: Here are four advantages of RAD, and for each one I've explained why it's actually useful. I think the biggest advantage is that problems are found early. Fixing a mistake when it's just a prototype is much easier than fixing it after the whole system has been built.

## Slide 12
6
DISADVANTAGES
Disadvantages of RAD
Needs regular user involvement
HOW IT COULD AFFECT A PROJECT
RAD depends on users giving feedback all the time. If they're too busy, the project can stall or end up with the wrong features.
Needs skilled developers
HOW IT COULD AFFECT A PROJECT
The team has to work fast and change things quickly. An inexperienced team could miss deadlines, or rush and produce poor quality work.
Can be hard to manage
HOW IT COULD AFFECT A PROJECT
With lots of changes and repeated cycles, it's easy to lose track. New features keep getting added, so the project can go over time or budget.
Not suitable for every project
HOW IT COULD AFFECT A PROJECT
Very large, complex or safety-critical systems (like hospital software) need more detailed planning and documentation than RAD usually gives.
Source: Lucidchart (no date)
Alexandru Ioan
Notes: RAD does have some problems though. The main one is that it relies on the users being available. If they're busy and can't test the prototypes, the whole project slows down. It also needs a skilled team, it can get messy to manage with all the changes, and it isn't a good idea for really big or safety-critical systems, where you need a lot of careful planning and documentation.

## Slide 13
7
SUITABLE SITUATIONS
When does RAD work best?
RAD is a good fit when…
the project is small or medium-sized
the system is needed quickly
users are available to give feedback regularly
the requirements aren't fully clear yet, or might change
the system has lots of screens that users interact with
the work can be split into smaller parts
RAD is not a great fit when…
the system is very large or complex
it's safety-critical and needs lots of documentation
users can't be involved regularly
the team doesn't have the skills or tools to work fast
Sources: IBM (no date); Lucidchart (no date)
Alexandru Ioan
Notes: So when should RAD be used? Basically, it's best for small to medium projects where you need something quickly and the users can be involved. It works especially well for systems with lots of screens, because users can try the prototypes and tell you straight away what they think. It's not a good choice for huge or safety-critical systems, or when the users just aren't available.

## Slide 14
7
SUITABLE SITUATIONS
Example: a school attendance system
Register · 10B Computing · Mon 09:00
Amira Patel
Present
Absent
Late
Ben Carter
Present
Absent
Late
Chloe Nowak
Present
Absent
Late
Daniel Osei
Present
Absent
Late
Submit register
Prototype v2: the "Late" option was added after teachers tried version 1.
Imagine a school wants an app so teachers can take the register on a tablet, and the office can see who's absent straight away.
In this situation, RAD would work well because:
It isn't a huge project, and it has clear users: teachers and office staff
Teachers are in school every day, so they can test prototypes and give feedback quickly
The register screen is simple to prototype and test in a real lesson
It probably needs to be ready fast, for example for the start of a new term
Changes are likely once teachers try it, like adding a "Late" option
Alexandru Ioan
Notes: For this example I picked a school attendance system, because it's something everyone knows. Teachers would use it every day, so it's easy to get their feedback, and the screens are simple to prototype. On the mock-up you can see version 2 of the prototype, where a Late button has been added after teachers asked for it. That's RAD in action: build it, get feedback, improve it.

## Slide 15
8
APPLICATION: SCHOOL LIBRARY SYSTEM
Library system: Requirements Planning
1
Planning
2
Design
3
Construction
4
Cutover
The school library still uses paper records, so the school wants a computerised system. First, the team meets students and librarians to find out what they need.
Students need to…
search for books by title, author or subject
see if a book is available or on loan
reserve a book that's already out
check when their books are due back
Librarians need to…
issue and return books quickly by scanning barcodes
add new books to the catalogue
see which books are overdue
send reminders to students
Agreed at the meeting
Must-haves: search, borrowing, returns and an overdue list
Can wait until later: reservations and email reminders
Deadline: ready for the start of next term
In this situation, the team only needs the main requirements for now. The details get worked out with prototypes in the next stage.
Alexandru Ioan
Notes: Now I'm going to apply RAD to a school library system. In the first stage, the team would meet students and librarians to find out what they need. Students mainly want to search for books and see if they're available, and librarians want to issue and return books quickly. Because RAD is about being quick, they'd agree the must-have features for the first version, and leave things like email reminders until later.

## Slide 16
8
APPLICATION: SCHOOL LIBRARY SYSTEM
Library system: User Design
1
Planning
2
Design
3
Construction
4
Cutover
School Library
Find a book
macbeth
Macbeth
William Shakespeare
Available (3)
Macbeth: GCSE Revision Guide
Study guide
On loan: due 14 Oct
Macbeth: The Graphic Novel
Graphic novel
Available (1)
Prototype of the search screen (version 2)
How it works
1
Developers make a quick prototype of the search screen
2
A group of students and the librarians try it out
3
They give feedback, and the prototype is changed
4
This repeats until everyone is happy with the design
What users said
"Can it show if a book is actually on the shelf?" (student)
Change: added 'Available' and 'On loan' labels
"Scanning ID cards would be quicker than typing names." (librarian)
Change: added card scanning to the borrowing screen
Alexandru Ioan
Notes: In the User Design stage, the developers would make a quick prototype, like this search screen. Students and librarians try it out and give feedback. For example, a student might ask to see if a book is actually on the shelf, so availability labels get added. The librarian might say that scanning student ID cards would be quicker than typing names. Changes like this are quick and cheap to make at the prototype stage.

## Slide 17
8
APPLICATION: SCHOOL LIBRARY SYSTEM
Library system: Construction and Cutover
1
Planning
2
Design
3
Construction
4
Cutover
3
Construction
Books
BookID
Title
Author
Loans
LoanID
BookID · StudentID
Due date
Students
StudentID
Name
Tutor group
The database: three linked tables
Build the database, with tables for books, students and loans
Build the search system (by title, author or subject)
Build the borrowing features: issuing, returns, due dates and the overdue list
Test each part with the librarians as soon as it's finished
4
Cutover
Transfer data
Train staff
Launch
Transfer the existing book records and student details into the new database
Train the librarians, and show students how to search
Launch the system, for example at the start of a new term
Keep the old records for a few weeks, just in case
Alexandru Ioan
Notes: In Construction, the developers build the real system: the database with tables for books, students and loans, the search system and the borrowing features. They'd test each part with the librarians as they go, so any problems get fixed straight away. Then in Cutover, the existing book records and student details are transferred into the new database, the librarians are trained, and the system is launched. Keeping the old records for a few weeks is a good backup in case anything goes wrong.

## Slide 18
9
CONCLUSION
To sum up
RAD in a nutshell
Build quickly, test with users, improve and repeat
4 stages: Requirements Planning, User Design, Construction and Cutover
Users are involved all the way through
Main strengths
A working system is delivered quickly
It's more likely to meet the users' needs
Changes are easier and problems are found early
Main limitations
Users need to be available a lot
It needs a skilled team
It isn't right for big, complex or safety-critical systems
When is RAD most suitable? I think it's best for small to medium projects that are needed quickly, where users can give regular feedback and the requirements might change, like the school library system.
Alexandru Ioan
Notes: To sum up, RAD is all about speed and user feedback. Its main strengths are that it's fast and that users end up with a system that actually works for them. But it needs users who are available, a skilled team, and it's not right for every project. From what I've learned, I'd use RAD for something like the school library system, but not for something like hospital software.

## Slide 19
10
REFERENCES
References
Harvard style. The citations on the slides, like (Martin, 1991), point to this list.
Thanks for listening!
Any questions?
Alexandru Ioan · Student ID 25002954
Beynon-Davies, P., Carne, C., Mackay, H. and Tudhope, D. (1999) ‘Rapid application development (RAD): an empirical review’, European Journal of Information Systems, 8(3), pp. 211–223. Available at: https://doi.org/10.1057/palgrave.ejis.3000325.
IBM (no date) What is rapid application development? Available at: https://www.ibm.com/think/topics/rapid-application-development (Accessed: 30 September 2026).
Lucidchart (no date) 4 phases of rapid application development methodology. Available at: https://www.lucidchart.com/blog/rapid-application-development-methodology (Accessed: 30 September 2026).
Martin, J. (1991) Rapid application development. New York: Macmillan.
Sommerville, I. (2016) Software engineering. 10th edn. Harlow: Pearson Education.
TechTarget (no date) What is rapid application development (RAD)? Available at: https://www.techtarget.com/searchsoftwarequality/definition/rapid-application-development (Accessed: 30 September 2026).
Notes: These are the sources I used for this presentation: two textbooks, one research article and three websites. Thank you for listening. Does anyone have any questions?